# 📄 S N O U T I Q — Backend Architecture Stability & Production Readiness Report

### For Backend Engineering Team • January 2025

(Based on full repository audit & architecture analysis from AI)

# 1. Purpose of This Document

This document summarizes the critical backend issues, their impact, and fix priorities required before we can scale Snoutiq beyond 10 clinics.

Right now:
 ✅ The system is functional for small traffic (1–10 clinics)
 ❌ It is NOT production-ready and highly vulnerable at scale (50+ clinics)

The goal is to:

- Give you a clear list of issues

- Explain why they are dangerous

- Provide recommended solutions

- Define a mandatory stress-test process to validate fixes

# 2. Executive Summary (For Backend Team)

### Current State

- Architecture is working, feature-complete, and well structured.

- However, real-time, auth, persistence, notifications, and secrets handling are weak.

- These weaknesses will break teleconsultations at scale.

### Current Capability

- Safe scaling: 1–10 clinics

- Unstable scaling: 10–30 clinics

- High risk of breakage: 30–50+ clinics

### Why?

Because critical components (socket state, notifications, doctor presence, call lifecycle, payment verification) are not persistent, not authenticated, and not unified across Laravel + Node.

# 3. Detailed Issue List (Impact + Priority + Fix)

## 🔥 P0 — CRITICAL ISSUES (Blockers for Production)

These must be fixed before onboarding >10 clinics.
 If not fixed, expect: call drops, duplicate notifications, incorrect payment flow, security abuse.

## P0.1 — Two Socket Servers (“duplicate real-time stack”)

Issue

- socket-server/socket-server.js (new)

- socket-server.js at repo root (legacy)
 Both exist and can accidentally run.

Impact
 ❌ Double event firing
 ❌ Wrong server deployed
 ❌ Confusing event lifecycle debugging
 ❌ Very high breakage risk

Fix

- Delete the legacy file

- Keep only one official socket server

- Update PM2/runner to point to new version

## P0.2 — No Persistence for Call State / Online Doctor / Pending Calls

Node server keeps everything in-memory.

Impact
 ❌ Server restart → all state is lost
 ❌ If we scale horizontally → broken real-time
 ❌ Reconnection fails
 ❌ Doctors appear offline when they are online
 ❌ Call lifecycle becomes inconsistent

Fix

- Move all state storage to Redis:

  - doctor presence

  - active calls

  - pending alerts

  - notification dedupe

  - FCM tokens

## P0.3 — Public, Unauthenticated APIs (Huge Security Risk)

Examples:

- /api/create-order

- /api/agora/token

- /api/call/request

- Device token APIs

Impact
 ❌ Anyone can spam calls
 ❌ Millions of Agora tokens can be generated → cost explosion
 ❌ Payment endpoint can be abused
 ❌ DDoS vectors
 ❌ Fake call requests

Fix

- Add JWT / Sanctum / API key auth

- Add rate-limiting

- Add input validation

## P0.4 — Agora App ID / Certificate Hardcoded

Impact
 ❌ If leaked → unlimited token generation
 ❌ Attackers can abuse video infra
 ❌ Billing damage

Fix

- Move to .env

- Rotate all Agora secrets

- Add config validation

## P0.5 — Payment Verification Not Idempotent

Issue
 verifyPayment can run multiple times.

Impact
 ❌ Duplicate payment entries
 ❌ Multiple “payment-completed” socket emits
 ❌ Incorrect call sessions

Fix

- Add server-side idempotency key

- Check transaction status before updating

- Allow only first verification call

## P0.6 — Real-Time vs Database State Desync

Node handles call lifecycle
 Laravel handles call session DB

Impact
 ❌ Doctor sees “call ended” while DB says active
 ❌ Payment completed but session not updated
 ❌ No unified call status
 ❌ Impossible debugging

Fix

- Create a single source of truth:
 → Redis OR Laravel events

- Node must only emit events, not store truth

- Laravel should update DB + Redis

## 🔥 P1 — HIGH PRIORITY (Affects Reliability)

## P1.1 — Reconnection & Resume Logic Missing

Impact
 ❌ If internet drops → call ends
 ❌ Frustrating for doctors
 ❌ Look unreliable

Fix

- Implement Agora reconnection callbacks

- Persist active channel in Redis

- Allow smooth rejoin

## P1.2 — Notification Pipeline Split between Node & Laravel

Impact
 ❌ Duplicate notifications
 ❌ Missing notifications
 ❌ Non-debuggable flows

Fix

- Choose one master service (Laravel recommended)

- Node should only emit real-time events

- Laravel handles all push + WhatsApp

## P1.3 — Device Tokens Stored Only in Memory (Node)

Impact
 ❌ Doctor gets NO notifications after server restart
 ❌ Leads to missed consults

Fix

- Persist tokens in DB or Redis

- Sync both layers

## 🔥 P2 — Medium Priority (Quality, Maintainability)

### P2.1 — Logging is unstructured

Fix: Use JSON logs + correlation IDs.

### P2.2 — Dead code exists (unused Agora services, legacy socket)

Fix: Remove.

### P2.3 — Frontend socket import mismatches

Fix: Standardize across apps.

# 4. Why This System is Safe for 1–10 Clinics But Not Production

### ✔ Why it works now

- Low concurrency

- Rare reconnection events

- Minimal load on socket

- No real risk if some states are lost

### ❌ Why it WILL break at 50 clinics

- Node memory will overflow with state

- Doctor presence will become unreliable

- Call events may fire twice or not at all

- Payments may verify wrong or multiple times

- Notifications will fail randomly

- Security vulnerabilities may be exploited

- Server restart will erase all online doctors

### At 50 clinics:

- 200–400 calls/day

- 2–3 concurrent calls at all times

- 50–150 online doctors

- 300–500 notifications/day

The current setup cannot handle this safely.

# 5. What the Backend Team Must Deliver Next (Mandatory)

## A. Production Hardening (Engineering Fix Report)

Team must submit a commit-by-commit document showing:

- Issue fixed

- Code location

- How fix was implemented

- Tests done

- Logs proving behavior

## B. Stress Test Scope (They MUST run and document this)

### Test 1 — 100 simulated call requests in 10 minutes

Check:

- Any missed events?

- Any duplicates?

- Socket performance?

### Test 2 — Server Restart Test

Check:

- Do doctor statuses persist?

- Do active call sessions reload?

### Test 3 — Payment Flood Test

Check:

- Does idempotency block multiple verifications?

### Test 4 — Notification Consistency Test

Check:

- Does each event create only 1 notification?

- Does reconnection fire notifications again?

### Test 5 — Multi-device login test

Check:

- Does doctor status sync across devices?

# 6. Final Deliverable Required From Backend Team

### Backend Production Readiness Report

Should include:

- ✔ Summary of all fixes done

- ✔ Architecture changes diagram

- ✔ Redis key structure

- ✔ Updated Agora token flow

- ✔ Updated payment flow

- ✔ Stress test results

- ✔ Remaining risks + next actions

Only after this report is accepted → Snoutiq is ready for scaling to 50 clinics.